FilmLink

Phase 1 MVP — GitHub Issues

16 issues  •  Labels: frontend, backend, design, auth, cms, infra

Labels

| frontend | backend | design | auth | cms | infra |
| --- | --- | --- | --- | --- | --- |

#1  Design system + component library

| design |  |
| --- | --- |

Establish tokens, typography, color palette, and base components (buttons, inputs, cards, badges) for the entire product.

Acceptance criteria

- Define color tokens for creator and fan surfaces

- Set up Figma component library

- Export tokens to CSS variables in the codebase

- Document usage guidelines in a README

#2  Landing page — marketing & sign-up entry

| frontend | design |  |
| --- | --- | --- |

Public-facing page that explains the platform, differentiates creators vs. fans, and routes users to the correct sign-up flow.

Acceptance criteria

- Hero with clear value props for both user types

- Creator vs. fan CTA split

- Mobile-responsive

- Links to creator application and fan sign-up

#3  Authentication — sign up, log in, password reset

| frontend | backend | auth |  |
| --- | --- | --- | --- |

Core auth flows for both user types. No social login in Phase 1.

Acceptance criteria

- Email + password sign-up

- Secure login with JWT/session

- Password reset via email link

- Route new creators into application flow; fans straight to home feed

#4  Creator application flow (multi-step)

| frontend | backend |  |
| --- | --- | --- |

Gated onboarding for creatives: collect headshot, profession, bio, resume/reel. Ends in a pending review state.

Acceptance criteria

- 5-step form: account, headshot, profession, reel/resume, bio

- File upload for headshot (image) and reel (video URL or file)

- Application saved to DB with status: pending

- User sees application under review screen after submit

#5  Admin dashboard — application review queue

| frontend | backend |  |
| --- | --- | --- |

Internal tool for admins to view, approve, or reject creator applications and request more info.

Acceptance criteria

- Table view of pending applications

- Click to expand: view headshot, bio, reel, resume

- Approve / Reject / Request info actions

- Approved creators get email notification and access granted

- Rejected applicants get notification with reason field

#6  Creator profile page

| frontend | backend | design |  |
| --- | --- | --- | --- |

Public-facing profile for approved creators. Displays their professional identity and portfolio.

Acceptance criteria

- Headshot, name, location, profession, bio

- Reel embed (video URL or upload)

- Credits / filmography list

- Skills tags

- Resume download link

- Follow button (records follower relationship in DB)

#7  Project listing — create & edit

| frontend | backend |  |
| --- | --- | --- |

Approved creators can post project listings seeking collaborators or cast.

Acceptance criteria

- Fields: title, description, roles available, paid/unpaid, location, shoot dates, audition instructions

- Draft / publish state

- Creator can edit or delete their own listing

- File or link attachment for additional materials

#8  Project marketplace — browse & filter

| frontend | backend |  |
| --- | --- | --- |

Paginated feed of active project listings with filtering.

Acceptance criteria

- Filter by: role type, location, paid/unpaid, genre

- Keyword search

- Card view with truncated description + CTA

- Pagination or infinite scroll

#9  Project detail page + application flow

| frontend | backend |  |
| --- | --- | --- |

Individual project page where creators can read the full listing and apply.

Acceptance criteria

- Full description, all roles, audition instructions

- Apply button (creator-only, must be approved)

- Application submits: profile link + optional cover note

- Producer sees applications in their dashboard

#10  Home feed

| frontend | backend |  |
| --- | --- | --- |

Logged-in landing screen showing a mix of projects, creator activity, articles, and events.

Acceptance criteria

- Sections: new projects, recent articles, upcoming events

- Creator activity items (e.g. Josh just booked a role)

- Feed sorted by recency

- Fan users see articles + events; creator users see all

#11  CMS — article creation and publishing

| backend | cms |  |
| --- | --- | --- |

Internal content tool for editors to write, schedule, and publish articles for the fan-facing news feed.

Acceptance criteria

- Rich text editor (title, body, cover image, category, author)

- Draft / published / archived states

- Admin-only access

- Articles appear in news feed and article section

#12  Articles section (fan-facing)

| frontend | design |  |
| --- | --- | --- |

Public news feed with categories, search, and individual article pages.

Acceptance criteria

- Category filters: news, interviews, festival coverage, indie film

- Article card grid with cover image, title, date, author

- Individual article page with full body and related articles

- Readable by fans without sign-up

#13  Events — creation (admin) and listing (public)

| frontend | backend |  |
| --- | --- | --- |

Admin creates events; all users can browse and RSVP or purchase tickets.

Acceptance criteria

- Admin: event form with title, date/time, location, description, ticket price (free or paid)

- Public: event calendar view + card list

- RSVP for free events; payment link or Stripe for paid

- Confirmation email on RSVP / purchase

#14  File storage — media uploads (images + video)

| backend | infra |  |
| --- | --- | --- |

Infrastructure for storing headshots, reels, and audition tapes. CDN-backed for fast delivery.

Acceptance criteria

- S3 or GCS bucket configured

- Signed upload URLs for client-side direct upload

- CDN in front of media bucket

- Max file sizes enforced: 5 MB images, 500 MB video

- Virus/malware scan on upload (or third-party service)

#15  Notifications — email triggers for key events

| backend |  |
| --- | --- |

Transactional email notifications for the most critical user moments in Phase 1.

Acceptance criteria

- Application submitted confirmation (to creator)

- Application approved / rejected (to creator)

- New applicant on your project (to producer)

- RSVP confirmation (to attendee)

- Use SendGrid or Postmark; templates in code

#16  Admin dashboard — account + content management

| frontend | backend |  |
| --- | --- | --- |

Extend the admin panel with tools to manage users, projects, and published content.

Acceptance criteria

- User list with search, filter by type/status

- Suspend or remove accounts

- Remove or archive project listings

- Manage published articles and events

- Basic audit log of admin actions